FOODLENS INDIA

Complete Product Build Plan

India's First AI-Powered Personal Food Health Companion

Version 1.0  •  July 2025  •  Confidential

# 1. Executive Summary

FoodLens India is a web application that lets users scan any Indian packaged food product via barcode or label photo and instantly receive a personalized health verdict — including harmful chemical flags, banned substance warnings, health risk projections, and AI-powered alternatives tailored to their individual health profile.

The application is designed to become a daily health companion for Indian users, covering all age groups from children to senior citizens, with special modes for pregnant women, people with chronic conditions, and families.

| Dimension | Detail |
| --- | --- |
| Product Name | FoodLens India |
| Target Market | Indian packaged food consumers — all age groups |
| Core Problem | Zero transparency in Indian food labeling; harmful chemicals legal in India but banned elsewhere |
| Key Differentiator | Personalized health verdict per user + banned substance database for India |
| Tech Stack | Next.js 14 + Supabase + Vercel + Gemini API |
| Deployment | 100% Vercel (frontend + serverless API) + Supabase (database + auth + storage) |
| MVP Timeline | 8 weeks to first deployable version |
| Full Product Timeline | 6 months to feature-complete v1.0 |

# 2. Product Vision & Goals

## 2.1 Mission

To give every Indian consumer the power to make informed food decisions by exposing what's really inside their packaged food — in plain language, personalized to their health needs.

## 2.2 Core Goals

● Build India's most comprehensive packaged food health database

● Flag all harmful chemicals, artificial colors, preservatives banned globally but legal in India

● Deliver personalized health verdicts — not generic scores

● Create a daily health tracking habit through the app

● Scale to 10,000+ Indian products through community contributions

● Become the go-to health companion for Indian families

## 2.3 Target Users

| User Segment | Pain Point | How FoodLens Helps |
| --- | --- | --- |
| Health-conscious adults 22–40 | Don't know what's in their food | Instant scan with full breakdown |
| Parents with young children | Fear of harmful colors/preservatives in kids' food | Kids mode with extra-strict flagging |
| Diabetics / pre-diabetics | Hidden sugars in 'healthy' products | Personalized sugar & GI alerts |
| Hypertensive patients | Hidden sodium in packaged food | Sodium tracking and threshold alerts |
| Pregnant women | Unsafe ingredients during pregnancy | Pregnancy mode with dedicated flags |
| Senior citizens | Medication-food interactions | Med interaction warnings, large UI |
| Fitness enthusiasts | Misleading 'protein' / 'low fat' claims | Claim verification and real nutrition facts |
| Vegetarians / Vegans / Jain | Hidden non-veg ingredients | Hidden ingredient detection |

# 3. Technology Stack

## 3.1 Full Stack Overview

📌 The entire application runs on Vercel + Supabase. No separate backend server (no Render, Railway, or EC2 needed). This keeps costs minimal and operations simple.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | UI, routing, server components |
| UI Library | Tailwind CSS + shadcn/ui | Design system, responsive UI |
| Barcode Scanning | ZXing (@zxing/browser) | In-browser barcode decoding — no API needed |
| OCR / Label Scan | Gemini Vision API (gemini-1.5-flash) | Extract text from food label photos |
| AI Analysis | Gemini API (gemini-1.5-flash) | Ingredient analysis, personalized verdicts |
| Database | Supabase (PostgreSQL) | Products, ingredients, users, scan history |
| Authentication | Supabase Auth | Google OAuth + email/password |
| File Storage | Supabase Storage | Product label images, user avatars |
| Caching | Vercel KV (Redis) | Cache popular product scan results |
| API Layer | Next.js API Routes (Serverless) | All backend logic as serverless functions |
| Deployment | Vercel | Frontend + API hosting, CI/CD |
| External Data | Open Food Facts API | Seed Indian product database |
| Push Notifications | Vercel + Web Push API | FSSAI recall alerts, health threshold alerts |
| Analytics | Vercel Analytics | Usage tracking, performance |

## 3.2 Architecture Flow

User opens app on browser/mobile browser → Camera activates → ZXing decodes barcode client-side → Barcode sent to Next.js API route → API checks Vercel KV cache first → If cache miss, queries Supabase products table → If product not found, calls Open Food Facts API → Result stored in Supabase + cached in KV → Gemini API called with product ingredients + user health profile → Personalized verdict returned → Displayed to user with full breakdown.

## 3.3 Key Technical Decisions

● ZXing runs entirely in the browser — zero API cost for barcode decoding

● Vercel KV caches popular products (Maggi, Lays, etc.) — sub-50ms response for common scans

● Gemini Flash model chosen for speed + cost efficiency over GPT-4

● Supabase Row Level Security (RLS) ensures users only see their own health data

● Next.js Server Components for product pages — fast initial load, SEO friendly

● Progressive Web App (PWA) — installable on Android/iOS without app store

# 4. Database Schema (Supabase)

📌 All tables live in Supabase PostgreSQL. Row Level Security (RLS) is enabled on all user-specific tables. Product tables are publicly readable.

## 4.1 Products Table

Primary table for all Indian packaged food products.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Unique product ID |
| barcode | text (unique) | EAN-13 / UPC barcode string |
| name | text | Product name (e.g. Maggi 2-Minute Noodles) |
| brand | text | Brand name (e.g. Nestle) |
| category | text | Category (snacks, beverages, dairy, etc.) |
| subcategory | text | Subcategory (chips, noodles, biscuits, etc.) |
| image_url | text | Product image stored in Supabase Storage |
| label_image_url | text | Nutrition label image |
| serving_size_g | numeric | Serving size in grams as printed on pack |
| actual_serving_size_g | numeric | Real-world serving size (full packet, etc.) |
| pack_size_g | numeric | Total pack weight |
| is_vegetarian | boolean | FSSAI green dot status |
| is_vegan | boolean | Vegan status |
| is_jain | boolean | Jain safe (no root vegetables) |
| is_halal | boolean | Halal certified |
| is_gluten_free | boolean | Gluten-free status |
| health_score | numeric(3,1) | Overall health score 0–10 |
| fssai_license | text | FSSAI license number |
| manufacturer | text | Manufacturer name and address |
| country_of_origin | text | Country of manufacture |
| verified | boolean | Manually verified by admin |
| data_source | text | open_food_facts / manual / community |
| last_updated | timestamptz | Last data refresh timestamp |
| created_at | timestamptz | Record creation time |

## 4.2 Nutrition Table

Per-product nutritional values (per 100g and per serving).

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Row ID |
| product_id | uuid (FK → products) | Linked product |
| energy_kcal | numeric | Energy in kcal per 100g |
| protein_g | numeric | Protein in grams per 100g |
| carbohydrates_g | numeric | Total carbs per 100g |
| sugars_g | numeric | Total sugars per 100g |
| added_sugars_g | numeric | Added sugars per 100g |
| fat_g | numeric | Total fat per 100g |
| saturated_fat_g | numeric | Saturated fat per 100g |
| trans_fat_g | numeric | Trans fat per 100g |
| fiber_g | numeric | Dietary fiber per 100g |
| sodium_mg | numeric | Sodium in mg per 100g |
| calcium_mg | numeric | Calcium in mg per 100g |
| iron_mg | numeric | Iron in mg per 100g |
| vitamin_a_mcg | numeric | Vitamin A in mcg per 100g |
| vitamin_c_mg | numeric | Vitamin C in mg per 100g |
| maida_percentage | numeric | Estimated refined flour content % |
| palm_oil_present | boolean | Contains palm oil |
| glycemic_index_estimate | numeric | Estimated GI value |

## 4.3 Ingredients Table

Every ingredient of every product stored individually for querying.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Row ID |
| product_id | uuid (FK → products) | Linked product |
| ingredient_name | text | Full ingredient name as printed |
| e_number | text | E-number if applicable (e.g. E102) |
| position | integer | Order in ingredient list (1 = first = highest quantity) |
| is_allergen | boolean | Is a known allergen |
| allergen_type | text | gluten / nuts / dairy / soy / eggs |
| substance_id | uuid (FK → harmful_substances) | Link to harmful substance if applicable |
| quantity_percent | numeric | Declared percentage if available |

## 4.4 Harmful Substances Table

Master database of all harmful chemicals, artificial colors, preservatives, and banned substances. This is the core IP of FoodLens India.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Substance ID |
| name | text | Common name (e.g. Tartrazine) |
| e_number | text | E-number (e.g. E102) |
| ins_number | text | INS number used in India |
| category | text | artificial_color / preservative / sweetener / emulsifier / flavor_enhancer / bleaching_agent |
| risk_level | text | low / medium / high / very_high |
| risk_summary | text | Plain English risk description |
| cancer_risk | boolean | Linked to cancer in studies |
| cancer_evidence_level | text | IARC Group 1 / 2A / 2B / 3 |
| endocrine_disruptor | boolean | Disrupts hormones |
| hyperactivity_risk | boolean | Linked to hyperactivity in children |
| unsafe_in_pregnancy | boolean | Not recommended during pregnancy |
| unsafe_for_children | boolean | Extra risk for children |
| kidney_risk | boolean | Risk to kidney function |
| liver_risk | boolean | Risk to liver function |
| thyroid_risk | boolean | Disrupts thyroid function |
| status_india | text | permitted / restricted / banned |
| banned_countries | text[] | Array of countries where banned |
| restricted_countries | text[] | Array of countries where restricted |
| who_status | text | WHO classification or ADI |
| fssai_adi | text | FSSAI Acceptable Daily Intake |
| sources | text[] | Research paper links / IARC / EFSA references |
| plain_english_explainer | text | User-friendly explanation |
| safer_alternative | text | What can replace this substance |

## 4.5 User Profiles Table

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK, FK → auth.users) | Supabase auth user ID |
| name | text | Display name |
| age | integer | Age in years |
| gender | text | male / female / other |
| weight_kg | numeric | Weight in kg |
| height_cm | numeric | Height in cm |
| activity_level | text | sedentary / light / moderate / active / very_active |
| conditions | text[] | diabetes / hypertension / pcod / thyroid / cholesterol / kidney / liver / heart |
| allergies | text[] | gluten / lactose / nuts / soy / eggs / shellfish |
| dietary_type | text | vegetarian / vegan / jain / halal / non_veg / keto / low_carb |
| goal | text | weight_loss / muscle_gain / manage_bp / control_sugar / gut_health / general |
| medications | text[] | Active medications (for interaction checks) |
| is_pregnant | boolean | Pregnancy mode |
| pregnancy_week | integer | Week of pregnancy if applicable |
| profile_mode | text | adult / child / senior |
| daily_calorie_target | integer | Calculated or manually set calorie goal |
| daily_sodium_limit_mg | integer | Sodium limit based on profile |
| daily_sugar_limit_g | integer | Sugar limit based on profile |
| created_at | timestamptz | Profile creation time |
| updated_at | timestamptz | Last profile update |

## 4.6 Family Members Table

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Member ID |
| user_id | uuid (FK → user_profiles) | Primary account owner |
| name | text | Family member name |
| relation | text | child / spouse / parent / grandparent |
| age | integer | Age |
| gender | text | Gender |
| conditions | text[] | Health conditions |
| allergies | text[] | Allergies |
| dietary_type | text | Dietary preference |
| profile_mode | text | child / adult / senior |
| is_pregnant | boolean | Pregnancy flag |

## 4.7 Scan History Table

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Scan ID |
| user_id | uuid (FK → user_profiles) | Who scanned |
| product_id | uuid (FK → products) | What was scanned |
| family_member_id | uuid (FK → family_members) | Which family member (null = self) |
| scanned_at | timestamptz | When scanned |
| was_consumed | boolean | Did user actually eat/drink it |
| quantity_consumed | numeric | Quantity in grams or ml |
| verdict_score | numeric(3,1) | Personalized score at time of scan |
| verdict_json | jsonb | Full personalized verdict stored for history |
| flagged_substances | text[] | Substances flagged for this user |
| source | text | barcode / ocr / manual_search |

## 4.8 Food Diary Table

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Entry ID |
| user_id | uuid (FK → user_profiles) | User |
| product_id | uuid (FK → products) | Product eaten |
| family_member_id | uuid | Family member if applicable |
| meal_type | text | breakfast / lunch / dinner / snack |
| quantity_g | numeric | Quantity consumed in grams |
| consumed_at | date | Date of consumption |
| calories_consumed | numeric | Calculated calories |
| sodium_consumed_mg | numeric | Sodium consumed |
| sugar_consumed_g | numeric | Sugar consumed |
| harmful_substances_consumed | text[] | List of harmful substances ingested |

## 4.9 FSSAI Alerts Table

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Alert ID |
| product_id | uuid (FK → products) | Affected product (nullable) |
| barcode | text | Barcode if product not yet in DB |
| brand | text | Brand name |
| alert_type | text | recall / ban / reformulation / warning |
| title | text | Alert headline |
| description | text | Full alert description |
| fssai_reference | text | Official FSSAI order/notice number |
| issued_date | date | Date issued |
| active | boolean | Is alert currently active |
| source_url | text | Link to official FSSAI notice |

## 4.10 Community Contributions Table

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Contribution ID |
| user_id | uuid (FK → user_profiles) | Contributor |
| barcode | text | Scanned barcode |
| label_image_url | text | Photo of nutrition label (Supabase Storage) |
| front_image_url | text | Photo of product front |
| ocr_extracted_text | text | Raw text extracted by Gemini OCR |
| parsed_data_json | jsonb | AI-parsed nutrition and ingredient data |
| status | text | pending / approved / rejected |
| reviewed_by | uuid | Admin who reviewed |
| reviewed_at | timestamptz | Review timestamp |
| rejection_reason | text | If rejected, why |

## 4.11 Product Alternatives Table

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Row ID |
| product_id | uuid (FK → products) | Original product |
| alternative_product_id | uuid (FK → products) | Healthier alternative |
| reason | text | Why this is a better choice |
| category_match | boolean | Same category as original |
| price_range | text | budget / similar / premium |

## 4.12 Ingredient Encyclopedia Table

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Entry ID |
| name | text | Ingredient name |
| aliases | text[] | Other names it appears as on labels |
| e_number | text | E-number |
| category | text | Type of ingredient |
| what_is_it | text | Plain English explanation of what it is |
| what_it_does_to_body | text | Health effects in plain language |
| found_in_products | text[] | Common product types it appears in |
| harmful_substance_id | uuid (FK → harmful_substances) | Link if harmful |
| is_harmful | boolean | Harmful flag |

# 5. Banned & Harmful Substances Database

📌 This is the core IP of FoodLens India. All substances below must be seeded into the harmful_substances table at launch. Each entry should have full details including research citations.

## 5.1 Artificial Colors — Banned in Some Countries, Legal in India

| Color Name | E-Number | Risk Level | Health Risk | Banned In |
| --- | --- | --- | --- | --- |
| Tartrazine | E102 | HIGH | Hyperactivity in children, asthma, possible carcinogen | Norway, Austria |
| Quinoline Yellow | E104 | MEDIUM | Hyperactivity, DNA damage in lab studies | USA, Japan, Norway, Australia |
| Sunset Yellow FCF | E110 | HIGH | Hyperactivity, tumors in animal studies, allergic reactions | Finland, Norway (restricted EU) |
| Carmoisine / Azorubine | E122 | HIGH | Hyperactivity, allergic reactions, listed as carcinogen in studies | USA, Japan, Norway, Sweden |
| Amaranth | E123 | VERY HIGH | Banned for food in USA since 1976 — linked to cancer | USA, Russia, Zimbabwe |
| Ponceau 4R | E124 | HIGH | Hyperactivity, possible carcinogen, kidney damage | USA, Norway |
| Erythrosine | E127 | HIGH | Thyroid disruption, carcinogenic in high doses, genotoxic | EU (food use), Norway |
| Allura Red AC | E129 | MEDIUM-HIGH | Gut inflammation, hyperactivity, under EU re-evaluation 2023 | Denmark, Belgium, France, Switzerland |
| Brilliant Blue FCF | E133 | MEDIUM | Chromosomal damage in studies, allergic reactions | Belgium, France, Germany, Switzerland |
| Indigo Carmine | E132 | MEDIUM | Nausea, vomiting, hypertension in high doses | Norway |
| Fast Green FCF | E143 | MEDIUM | Tumor promotion in animal studies | EU, UK, Australia |
| Brown FK | E154 | HIGH | Genotoxic, carcinogenic in studies | Most countries except UK (kippers) |
| Caramel Color IV | E150d | MEDIUM-HIGH | Contains 4-MEI, IARC Group 2B carcinogen | California warning required |

## 5.2 Preservatives — Harmful & Internationally Contested

| Preservative | E-Number | Risk Level | Health Risk | Banned/Restricted In |
| --- | --- | --- | --- | --- |
| TBHQ (Butylhydroquinone) | E319 | HIGH | Carcinogenic at high doses, immune disruption, DNA damage | Japan |
| BHA (Butylated Hydroxyanisole) | E320 | HIGH | IARC Group 2B probable carcinogen, endocrine disruptor | EU (many uses), UK, Japan |
| BHT (Butylated Hydroxytoluene) | E321 | MEDIUM-HIGH | Endocrine disruptor, carcinogen in animal studies, liver effects | UK, Romania, Sweden |
| Sodium Benzoate | E211 | HIGH | Forms benzene (carcinogen) when combined with Vitamin C | Restricted in EU for children's drinks |
| Potassium Bromate | E924 | VERY HIGH | IARC Group 2B carcinogen, kidney damage, neurotoxic | EU, UK, Canada, Brazil, China — NOT India |
| Sodium Nitrite | E250 | HIGH | Forms nitrosamines (carcinogens) in processed meats | Restricted in EU; infant food banned |
| Sulfur Dioxide | E220 | MEDIUM | Destroys Vitamin B1, asthma attacks, allergic reactions | Restricted in EU for certain uses |
| Calcium Propionate | E282 | MEDIUM | Migraine, behavioral changes in children in studies | Under review |
| Potassium Sorbate | E202 | LOW-MEDIUM | Genotoxic in some cell studies, generally considered safe | No major bans |

## 5.3 Artificial Sweeteners

| Sweetener | E-Number | Risk Level | Health Risk | Status |
| --- | --- | --- | --- | --- |
| Aspartame | E951 | MEDIUM-HIGH | IARC classified 'possibly carcinogenic' (Group 2B) in 2023 | Allowed globally; WHO ADI set |
| Saccharin | E954 | MEDIUM | Bladder cancer in animal studies, gut microbiome disruption | Banned in food in Canada |
| Acesulfame-K | E950 | MEDIUM | Thyroid disruption, poorly studied for long-term effects | Under EU review |
| Cyclamate | E952 | HIGH | Carcinogenic in animal studies | Banned in USA, UK |
| Neotame | E961 | LOW-MEDIUM | Limited human studies, possible headaches | Under review |

## 5.4 India-Specific Scandal Ingredients

| Ingredient | Found In | Risk | Global Status |
| --- | --- | --- | --- |
| Potassium Bromate | Most commercial breads (Britannia, etc.) | IARC 2B carcinogen, kidney/nerve damage | Banned in 80+ countries; legal in India |
| Vanaspati / PHVO | Cheap biscuits, bakery items, namkeen | Trans fat source — heart disease, diabetes risk | Trans fats regulated in EU/USA; poorly enforced in India |
| Maida (Refined Flour) | Bread, biscuits, noodles, cakes | High GI — diabetes, obesity risk; zero fiber | Not banned but major health concern |
| Palm Oil | Most fried snacks, biscuits, chocolate | High saturated fat, environmental concern, inflammatory | Heavily restricted in EU labeling laws |
| Brominated Vegetable Oil | Some fruit drinks | Thyroid disruption, memory issues | Banned in EU, Japan, India (partially) |
| Lead / Heavy Metal Contamination | Spice mixes — turmeric, chili | Neurotoxic, kidney damage, carcinogenic | MDH/Everest flagged by HK, Singapore 2024 |

## 5.5 Flavor Enhancers & Other Additives

| Additive | E-Number | Found In | Risk | Status |
| --- | --- | --- | --- | --- |
| MSG (Monosodium Glutamate) | E621 | Chips, noodles, sauces | Headaches, flushing in sensitive people (Chinese Restaurant Syndrome) | Allowed; controversial |
| Disodium Guanylate | E627 | Instant noodles, soups | Can trigger gout, unsafe for infants | Restricted for infant food |
| Disodium Inosinate | E631 | Chips, instant food | Gout risk, often derived from pork/fish | Restricted for infant food |
| Carrageenan | E407 | Dairy products, plant milks | Gut inflammation, possible carcinogen in degraded form | Banned in EU infant formula |
| Titanium Dioxide | E171 | Candies, chewing gum, white coatings | Possible genotoxin, IARC under evaluation | Banned as food additive in EU 2022 |

# 6. Complete Feature List

## 6.1 Core Scanning Features

### 6.1.1 Barcode Scan

● Open camera directly in browser using ZXing library — no app install required

● Supports EAN-13, EAN-8, UPC-A, UPC-E, QR code formats

● Instant decode on client-side — no server call for barcode reading itself

● Lookup product from Supabase database using decoded barcode

● If not in DB → automatically query Open Food Facts API as fallback

● If still not found → prompt user to contribute (see Community Features)

### 6.1.2 Label Photo Scan (OCR Mode)

● User photographs the nutrition label on any pack

● Image sent to Gemini Vision API for OCR text extraction

● Extracted text parsed into structured nutrition + ingredient data

● Data cross-referenced with harmful substances database

● Result shown with confidence score (OCR can be imperfect)

● User prompted to confirm parsed data before saving

### 6.1.3 Manual Search

● Search by product name or brand name

● Autocomplete suggestions from product database

● Fallback when barcode scan fails or product has no barcode

### 6.1.4 Compare Mode

● Scan or search two products simultaneously

● Side-by-side comparison of health scores, nutrition, harmful substances

● Clear winner recommendation with reasoning

● Option to share comparison as image/screenshot

### 6.1.5 Batch Scan / Pantry Audit

● User scans multiple products in one session

● App builds a full pantry health profile

● Identifies worst offenders in the pantry

● Calculates combined exposure to harmful substances across pantry

● Generates shareable Pantry Health Report card

● Suggests healthier swaps for the worst products

## 6.2 Health Score & Verdict System

### 6.2.1 India-Calibrated Health Score (0–10)

● Penalizes maida, refined sugar, palm oil harder than generic scores

● Accounts for serving size manipulation — calculates score for ACTUAL serving (full packet)

● Deducts points for each harmful substance present (scaled by risk level)

● Boosts score for fiber, protein, whole grains, vitamins

● Separate subscores: Nutrition / Chemical Safety / Ingredient Quality / Claim Honesty

### 6.2.2 Personalized Verdict Card

● Generated by Gemini API using product data + user health profile

● States clearly: SAFE / CAUTION / AVOID for THIS specific user

● Lists top 3 risks for this user specifically (not generic risks)

● Shows 'real serving' stats — what they'll actually consume vs label stats

● Exposes misleading claims: 'multigrain', 'baked not fried', 'no added sugar', 'natural flavors'

● Quantifies impact: 'This is 45% of your daily sodium limit'

● Predicts consequence: 'Eating this 3x/week increases your pre-diabetes risk significantly'

● Suggests 2–3 specific healthier Indian alternatives available in market

### 6.2.3 Claim Verification

● 'Multigrain' — check if whole grains are first ingredient or maida dominates

● 'Baked not fried' — check if palm oil/fat content is still high

● 'No added sugar' — check for artificial sweeteners present

● 'Natural flavors' — flag this term as it can hide many additives

● 'High protein' — verify protein is from whole source or hydrolyzed vegetable protein

● 'Low fat' — check if sugar is compensating

● 'Fortified' — check if fortification is meaningful or token

## 6.3 User Health Profile

### 6.3.1 Basic Profile Setup

● Name, age, gender, weight (kg), height (cm)

● Activity level: sedentary / lightly active / moderately active / very active

● BMI auto-calculated, shown with Indian BMI classification (different cutoffs for South Asians)

● Daily calorie target auto-calculated based on profile

### 6.3.2 Medical Conditions

● Type 2 Diabetes / Pre-diabetes — triggers sugar, GI, carb warnings

● Hypertension — triggers sodium threshold tracking

● PCOD / PCOS — triggers sugar, refined carb, dairy warnings

● Hypothyroidism / Hyperthyroidism — flags soy, iodine, certain sweeteners

● High Cholesterol — flags saturated fat, trans fat, dietary cholesterol

● Kidney Disease — flags phosphate additives, potassium, sodium heavily

● Liver Disease — flags TBHQ, BHA, BHT, artificial sweeteners

● Heart Conditions — flags sodium, trans fat, saturated fat, stimulants

● IBS / Gut Issues — flags carrageenan, sorbitol, FODMAP-heavy ingredients

### 6.3.3 Allergies

● Gluten / Wheat — flags all wheat, barley, rye, malt derivatives

● Lactose / Dairy — flags milk, whey, casein, lactose, butter

● Tree Nuts — flags almonds, cashews, walnuts, pistachios, all nuts

● Peanuts — separate from tree nuts (different allergy profile)

● Soy — flags soy protein, soy lecithin, hydrolyzed soy protein

● Eggs — flags egg, albumin, lecithin from egg

● Shellfish / Seafood — flags shrimp, prawn, fish sauce derivatives

● Sesame — now a major allergen; flags all sesame, tahini

### 6.3.4 Dietary Preferences

● Vegetarian — flags gelatin, E120 (carmine from insects), animal rennet, E441

● Vegan — all of above + honey, dairy, whey, casein, egg

● Jain — above + root vegetables (potato, onion, garlic, carrot)

● Halal — flags pork derivatives (gelatin E441, L-Cysteine E920), alcohol

● Keto — tracks net carbs, flags high-carb products

● Low Carb — tracks carb content, warns when excessive

### 6.3.5 Medication Interaction Checker

● User inputs current medications from dropdown

● Metformin (diabetes) — warns about excessive sugar/carb products

● Warfarin (blood thinner) — flags Vitamin K rich products, alcohol

● Thyroid medications (Thyroxine) — flags soy, calcium-fortified products (absorption interference)

● ACE Inhibitors (BP) — flags high potassium products

● Statins (cholesterol) — flags grapefruit derivatives in some products

● SSRIs (antidepressants) — flags tyramine-containing fermented foods

### 6.3.6 Special Modes

● Pregnancy Mode: flags E102, E110, E122, E124 colors; flags high-mercury fish; flags unpasteurized products; flags excess Vitamin A; flags saccharin and cyclamate

● Kids Mode: stricter thresholds for ALL artificial colors; flags E621 MSG; flags excessive sugar; age-specific calorie limits; AVOID verdict for any product with 3+ harmful substances

● Senior Mode: medication interaction priority; large text option; bone health tracking (calcium, Vitamin D); lower sodium threshold

## 6.4 Daily & Weekly Tracking

### 6.4.1 Food Diary

● Log every scanned product that was consumed

● Specify meal type: breakfast / lunch / dinner / snack

● Specify quantity consumed

● App auto-calculates all nutrients consumed at each meal

● Visual daily nutrition bar (calories, sugar, sodium, fat tracked in real time)

● Color coding: green (under limit) / amber (approaching) / red (exceeded)

### 6.4.2 Nutrient Dashboard

● Daily view: calories, protein, carbs, fat, sugar, sodium, fiber progress bars

● Weekly view: trend graphs for each nutrient

● Harmful substance exposure tracker: 'You consumed Tartrazine 8 times this week'

● Bad ingredient heatmap: which days were worst

### 6.4.3 Weekly Health Report

● Auto-generated every Monday for previous week

● Summary: 'You stayed within calorie limit 5/7 days'

● Worst offenders: 'These 3 products were your biggest health risks this week'

● Positive reinforcement: 'You avoided artificial colors 4 days this week'

● Trend vs last week comparison

● Shareable card (Instagram-ready design)

### 6.4.4 Streak & Gamification

● Healthy eating streak counter (days under harmful substance threshold)

● Milestone badges: '7 days clean', '30 days clean', 'Pantry Auditor', 'Label Detective'

● Monthly challenge: 'Go 30 days without Tartrazine'

● Leaderboard (opt-in): healthiest eaters in your city

### 6.4.5 Annual Health Summary

● Year-end report: total harmful substance exposures across year

● Most scanned products, healthiest month, worst month

● Health score trend over the year

● Shareable 'My Food Year' card (Spotify Wrapped-style)

## 6.5 Alert System

### 6.5.1 FSSAI Recall Alerts

● System monitors FSSAI recall database (manual + semi-automated check weekly)

● If user has scanned a recalled product → push notification sent immediately

● Alert shown on next app open even without push permission

● Alert includes: product name, lot numbers affected, reason for recall, what to do

### 6.5.2 Reformulation Alerts

● When product data is updated (formula change detected) → users who scanned it are notified

● 'Britannia Good Day changed its formula. Rescan to get updated health verdict.'

### 6.5.3 Personal Threshold Alerts

● 'You've hit 80% of your weekly sugar limit and it's only Wednesday'

● 'You've consumed Tartrazine 5 times this week — consider reducing'

● 'Your sodium intake has been above limit for 3 consecutive days'

### 6.5.4 Dangerous Combination Alerts

● If user logs Vitamin C drink + sodium benzoate product on same day → alert: 'This combination produces benzene in your body — a known carcinogen'

● If user logs multiple products with same harmful substance → cumulative exposure warning

● System tracks top 10 dangerous food combinations and alerts on detection

## 6.6 Shopping & Recommendation Features

### 6.6.1 Shopping List Health Checker

● User adds products to a shopping list

● App calculates combined health impact of the full list

● Flags the worst products before purchase

● Suggests swaps within same category

### 6.6.2 Smart Alternatives Engine

● Every product has 2–3 pre-mapped healthier alternatives

● Alternatives matched by category (same type of snack/drink)

● Filtered by user's dietary type (vegetarian alternatives for vegetarians)

● Budget tier filter: under ₹30 / ₹30–100 / premium

● 'Near me' suggestions based on city — products available in Indian market

### 6.6.3 Category Explorer

● 'Healthiest biscuits available in India' — ranked list

● 'Safest chips for kids' — filtered by kids mode criteria

● 'Best protein bars in India — no artificial sweeteners'

● 'Bread brands without potassium bromate' — India-specific filter

## 6.7 Ingredient Encyclopedia

● Every ingredient has a dedicated page in the app

● Content: What is it / Where it comes from / What it does to your body / Why it's in food / Safer alternatives

● Searchable by ingredient name, E-number, INS number, or health concern

● 'Which products contain this ingredient?' reverse lookup

● 'Ingredients to avoid' personal list — user marks what they want always flagged

● Plain-language risk ratings for every ingredient

## 6.8 Family Mode

● One account supports multiple family member profiles

● Each member has their own health profile (conditions, age, allergies)

● When scanning, choose: scan for Self / Child / Spouse / Parent

● Verdict shown for all active family members simultaneously

● 'Safe for everyone in your family?' vs 'Not suitable for [Name] due to [reason]'

● Family weekly report: combined health picture of entire household

## 6.9 Community Features

### 6.9.1 Product Contribution

● User scans unlisted product → prompted to photograph front and nutrition label

● Gemini OCR extracts data automatically

● User confirms / corrects extracted data

● Contribution goes to review queue

● Admin approves → product added to database

● Contributor gets 'Label Detective' badge and contribution count

### 6.9.2 Community Health Reports

● Aggregated anonymous reports: 'Users report stomach issues after consuming this product'

● Moderated to prevent abuse

● Shown as 'Community Signal' separate from scientific data

### 6.9.3 Regional Products Focus

● Dedicated effort to catalog Telugu, Tamil, Marathi, Bengali, Punjabi regional snacks

● Products from local brands (not just national brands) — Haldirams variants, regional chips

● Regional language support for product names

## 6.10 Dietitian Connect (Phase 5)

● In-app booking for registered dietitians / nutritionists

● Auto-share: user's scan history + weekly reports with booked dietitian

● AI-generated diet plan based on 30 days of scan history

● 'Ask a Nutritionist' async chat feature

● Dietitian dashboard — practitioners can view consented patient scan history

## 6.11 Integrations

● Google Fit sync — push calorie and nutrient data from food diary

● PWA (Progressive Web App) — installable on Android and iOS home screen

● Share to WhatsApp — share product scan verdict card as image

● Share to Instagram Stories — health score card template

# 7. API Routes (Next.js Serverless Functions)

| Route | Method | Description |
| --- | --- | --- |
| /api/scan/barcode | POST | Accept barcode string → lookup in Supabase → fallback Open Food Facts → return product data |
| /api/scan/ocr | POST | Accept label image → call Gemini Vision → parse nutrition/ingredients → return structured data |
| /api/scan/verdict | POST | Accept product_id + user_id → call Gemini with profile → return personalized verdict JSON |
| /api/products/[id] | GET | Return full product details including nutrition, ingredients, harmful substances |
| /api/products/search | GET | Search products by name/brand → return paginated results |
| /api/products/compare | POST | Accept two product IDs → return comparison object |
| /api/products/alternatives/[id] | GET | Return healthier alternatives for a product |
| /api/products/contribute | POST | Accept new product contribution → save to community_contributions table |
| /api/diary/log | POST | Log consumed product to food diary |
| /api/diary/daily | GET | Return today's diary entries with nutrient totals |
| /api/diary/weekly | GET | Return weekly diary summary with trends |
| /api/user/profile | GET/PUT | Get or update user health profile |
| /api/user/family | GET/POST/PUT/DELETE | Manage family member profiles |
| /api/user/history | GET | Return scan history with pagination |
| /api/user/report/weekly | GET | Generate weekly health report |
| /api/substances/[id] | GET | Return full harmful substance details |
| /api/substances/search | GET | Search substances by name or E-number |
| /api/alerts/check | POST | Check if any FSSAI alerts exist for given product IDs |
| /api/alerts/active | GET | Return all currently active FSSAI alerts |
| /api/pantry/audit | POST | Accept array of product IDs → return full pantry health report |

# 8. App Screens & User Experience

## 8.1 Screen List

| Screen | Route | Description |
| --- | --- | --- |
| Landing / Home | / | Hero, value proposition, scan CTA, sample verdict preview |
| Scan Screen | /scan | Camera view with ZXing barcode overlay + photo mode toggle |
| Product Result | /product/[id] | Full product verdict, health score, ingredient breakdown, alternatives |
| Compare Screen | /compare | Side-by-side product comparison |
| Pantry Audit | /pantry | Batch scan session + pantry health report |
| Dashboard | /dashboard | Daily nutrient tracker, scan streak, alerts |
| Food Diary | /diary | Daily log, meal breakdown, nutrient totals |
| Weekly Report | /report/weekly | Full weekly health summary |
| Profile Setup | /profile/setup | Onboarding health profile wizard (5 steps) |
| Profile Edit | /profile/edit | Edit health profile |
| Family Profiles | /family | Manage family member health profiles |
| Search | /search | Product search with filters |
| Category Browse | /browse/[category] | Browse products by category with health ranking |
| Ingredient Page | /ingredient/[name] | Ingredient encyclopedia entry |
| Substance Page | /substance/[id] | Harmful substance detailed page |
| Alerts | /alerts | FSSAI alerts and personal threshold alerts |
| Scan History | /history | Full scan history with filters |
| Contribute | /contribute/[barcode] | Community product contribution flow |
| Settings | /settings | Notification preferences, units, account |
| Annual Summary | /report/annual | Spotify Wrapped-style yearly report |

## 8.2 Onboarding Flow (Profile Setup)

1. Welcome screen — explain what FoodLens does, show sample verdict

2. Step 1: Basic info — name, age, gender, weight, height

3. Step 2: Health conditions — multi-select from conditions list

4. Step 3: Allergies + dietary type — multi-select

5. Step 4: Goals — single select from goal list

6. Step 5: Medications — optional, searchable list

7. Profile complete — immediate first scan CTA

📌 Onboarding should take under 3 minutes. All steps skippable with generic profile fallback.

## 8.3 Product Verdict Page — Key UI Sections

● Header: Product image, name, brand, vegetarian/vegan dot

● Verdict Banner: Large SAFE / CAUTION / AVOID badge with personalized reason

● Health Score: Large circular score dial (0–10) with color (green/amber/red)

● For You Section: Top 3 personal risk factors for this user

● Real Serving Stats: Side-by-side of label stats vs actual serving

● Harmful Substances: Listed with risk level, what they do, where banned

● Banned Substances Alert: Red banner if product contains globally banned ingredient

● Claim Check: List of claims on pack vs reality

● Full Nutrition Table: All nutrients per 100g and per actual serving

● All Ingredients: Full ingredient list with each ingredient linked to encyclopedia

● Alternatives: 2–3 healthier product cards with comparison stats

● FSSAI Alert: Red banner if active recall exists

● Add to Diary: CTA to log consumption

● Share: Share verdict card as image

# 9. Data Pipeline & Product Database Strategy

## 9.1 Phase 1 — Seed Data (Pre-Launch)

● Import from Open Food Facts API — filter for Indian products (country_tags contains 'en:india')

● Estimated 8,000–12,000 Indian products available

● Clean and normalize data to FoodLens schema

● Manually verify top 500 most-consumed Indian packaged products

● Top 500 priority: Maggi, Lays, Kurkure, Parle-G, Britannia (all variants), Amul, Nestle, ITC, PepsiCo India, Coca-Cola India, Haldirams, MTR, Bisleri, Maaza, Frooti, Yippee, Good Day, 50-50, Hide & Seek, Bourbon, etc.

● Seed full harmful_substances table with all 50+ substances documented in Section 5

● Seed ingredient_encyclopedia with top 300 common Indian food ingredients

● Seed alternatives table manually for top 500 products

## 9.2 Phase 2 — Community Growth

● Every unrecognized barcode triggers contribution flow

● OCR pipeline: Gemini Vision → parsed data → user confirmation → review queue

● Admin review dashboard built in Supabase Dashboard (no custom UI needed initially)

● Target: 500 community contributions per month post-launch

● Incentivize with badges and contribution leaderboard

## 9.3 Phase 3 — Automated Enrichment

● Weekly FSSAI recall database check (manual process initially, semi-automated later)

● Quarterly Open Food Facts re-sync to catch formula changes

● Brand website monitoring for new product launches (manual initially)

● Periodic re-verification of top 500 products for reformulations

## 9.4 Data Quality Rules

● Every product must have: barcode, name, brand, at least 5 core nutrition values, ingredient list

● Health score calculated only when nutrition + ingredient data both present

● Harmful substance links auto-tagged by matching ingredient names and E-numbers against harmful_substances table

● Serving size manipulation flag triggered when actual_serving_size > 1.5 × label serving size

# 10. Development Phases & Timeline

## Phase 1 — MVP (Weeks 1–8)

| Week | Deliverable |
| --- | --- |
| Week 1 | Project setup: Next.js 14 + Supabase + Vercel + Tailwind. All DB tables created. Auth working (Google OAuth + email). |
| Week 2 | Seed pipeline: Import Open Food Facts Indian products. Seed harmful_substances table. Seed ingredient_encyclopedia. |
| Week 3 | Barcode scan flow: ZXing integration, /api/scan/barcode route, product lookup, Open Food Facts fallback. |
| Week 4 | Product result page: Health score calculation, ingredient breakdown, harmful substance flags, full nutrition table. |
| Week 5 | Health profile setup: Onboarding wizard, all conditions/allergies/goals stored in Supabase. |
| Week 6 | Personalized verdict: Gemini API integration, verdict generation based on user profile, verdict card UI. |
| Week 7 | OCR label scan: Gemini Vision integration, label photo → structured data flow. |
| Week 8 | Polish + deploy: PWA config, performance optimization, Vercel deployment, basic admin review flow. |

## Phase 2 — Personalization & Tracking (Weeks 9–12)

| Week | Deliverable |
| --- | --- |
| Week 9 | Food diary: Log consumption, meal types, quantity tracking, daily nutrient dashboard. |
| Week 10 | Alert system: FSSAI recall alerts, personal threshold alerts, push notifications via Web Push API. |
| Week 11 | Family mode: Multiple profiles per account, scan for family member flow, family verdict card. |
| Week 12 | Weekly report: Auto-generated weekly health summary, shareable report card, email delivery. |

## Phase 3 — Engagement & Growth (Weeks 13–18)

| Week | Deliverable |
| --- | --- |
| Week 13 | Compare mode + batch scan / pantry audit feature. |
| Week 14 | Gamification: Streaks, badges, monthly challenges, leaderboard (opt-in). |
| Week 15 | Ingredient encyclopedia: Full ingredient pages, searchable, reverse product lookup. |
| Week 16 | Community contributions: Full contribution flow, admin review queue, contributor badges. |
| Week 17 | Shopping list, alternatives engine, category browser with health rankings. |
| Week 18 | Annual health summary, Google Fit integration, WhatsApp/Instagram share templates. |

## Phase 4 — Special Modes (Weeks 19–22)

| Week | Deliverable |
| --- | --- |
| Week 19 | Kids mode: Strict artificial color flagging, age-specific thresholds, tiffin suggestions. |
| Week 20 | Senior mode: Medication interactions, large text UI option, bone health tracking. |
| Week 21 | Pregnancy mode: Full unsafe ingredient list for pregnancy, trimester-specific guidance. |
| Week 22 | Dangerous combination detection, cumulative exposure tracking, reformulation alerts. |

## Phase 5 — Monetization (Weeks 23–26)

| Week | Deliverable |
| --- | --- |
| Week 23 | Dietitian connect: Booking flow, session history sharing, practitioner portal. |
| Week 24 | Premium tier: Advanced reports, PDF export, ad-free experience, priority alerts. |
| Week 25 | Regional products: Telugu, Tamil, Marathi regional snack catalog expansion. |
| Week 26 | Brand dashboard: Anonymized aggregate data for brands (separate product — ethical use only). |

# 11. Monetization Strategy

| Revenue Stream | Model | Target |
| --- | --- | --- |
| FoodLens Free | Free forever — core scan + basic verdict | Mass adoption, viral growth |
| FoodLens Plus (₹99/month) | Advanced reports, PDF export, unlimited family members, priority alerts, no ads | Power users, health-conscious families |
| FoodLens Family (₹199/month) | All Plus features + 6 family profiles + dietitian session/month | Families with children or elderly |
| Dietitian Sessions | ₹299–499 per session (app takes 20% commission) | Users wanting professional guidance |
| Brand Insights (B2B) | Brands pay for anonymized aggregate scan data + category insights | FMCG brands, investors, health researchers |
| Institutional (B2B) | Schools, gyms, hospitals white-label the scanner for their users | Long-term enterprise revenue |

📌 Keep the core scanner 100% free forever. Monetize on depth, not access. The viral loop depends on free sharing of verdict cards.

# 12. Growth & Go-To-Market Strategy

## 12.1 Launch Strategy

● Soft launch with 500+ products seeded — focus on most-consumed Indian snacks

● Target initial audience: health-conscious 25–35 urban Indians on Instagram/Twitter

● Pantry Audit feature as hero launch feature — people scan their kitchen and post results

● Partner with Indian fitness influencers / nutritionists for authentic reviews

● Submit to FSSAI as a consumer awareness tool — potential government endorsement

## 12.2 Viral Loops

● Shareable verdict cards → 'I scanned Maggi and here's what's really in it' posts

● Pantry audit reports → 'My pantry health score is 4.2/10' shareable card

● Annual summary → Spotify Wrapped-style shareable

● 'Scan before you buy' campaign — scan at supermarket before putting in cart

## 12.3 SEO Strategy

● Every product gets a public SEO page: 'Is [product name] healthy?' → ranks for these searches

● Ingredient pages: 'What is TBHQ?' / 'Is Tartrazine safe?' — high search volume, zero competition

● 'Healthiest [category] in India' pages — 'Healthiest biscuits in India 2025'

● FSSAI recall coverage — news-style pages when recalls happen

# 13. Security & Compliance

## 13.1 Data Security

● Supabase Row Level Security (RLS) on all user tables — users cannot access each other's data

● Health profile data encrypted at rest (Supabase default encryption)

● Medication data treated as sensitive — never included in analytics

● No health data sold or shared with third parties — ever

● Community contribution images reviewed before being made public

## 13.2 Legal Compliance

● DPDP Act 2023 (India Digital Personal Data Protection) — privacy policy, data minimization, user consent

● FSSAI compliance — all content clearly labeled as consumer information, not medical advice

● Disclaimer: 'FoodLens India is a health information tool, not a medical device. Consult a doctor for medical decisions.'

● Scientific claims backed by cited research (IARC, EFSA, WHO, peer-reviewed papers)

● Community-contributed product data clearly marked as unverified until admin-approved

## 13.3 Content Accuracy

● Harmful substance database reviewed by a qualified nutritionist before launch

● All ban/restriction claims cite specific regulatory source (EU regulation number, USFDA citation, etc.)

● Regular review cycle: harmful substances database updated quarterly

● User-reported product issues flagged for review, not auto-published

# 14. Pre-Launch Checklist

| Category | Item | Status |
| --- | --- | --- |
| Database | All 13 Supabase tables created with correct schema and RLS policies |  |
| Database | Harmful substances table seeded with all 50+ substances with full details |  |
| Database | Open Food Facts import completed — minimum 5,000 Indian products |  |
| Database | Top 500 Indian products manually verified and completed |  |
| Database | Ingredient encyclopedia seeded with 300+ common ingredients |  |
| Database | Alternatives mapped for top 500 products |  |
| Auth | Google OAuth working in production |  |
| Auth | Email/password auth working with verification email |  |
| Scan | ZXing barcode scanning working on iOS Safari + Android Chrome |  |
| Scan | OCR label scan working end-to-end with Gemini Vision |  |
| Scan | Open Food Facts fallback working for unlisted products |  |
| Verdict | Gemini verdict generation tested with 10 user profile combinations |  |
| Verdict | Health score calculation verified against manually scored products |  |
| Performance | Popular products cached in Vercel KV — sub-100ms response |  |
| Performance | Lighthouse score 90+ on mobile |  |
| PWA | App installable on Android and iOS as PWA |  |
| Legal | Privacy policy published |  |
| Legal | Terms of service published |  |
| Legal | Medical disclaimer on all health content |  |
| Admin | Community contribution review queue accessible |  |
| Monitoring | Vercel Analytics enabled |  |
| Monitoring | Error monitoring (Sentry or similar) set up |  |

# 15. Summary

FoodLens India is built to be the health companion that India has been missing. The combination of India-specific banned substance data, deeply personalized verdicts, and community-driven product coverage creates a defensible product that can genuinely improve public health outcomes at scale.

The Vercel + Supabase architecture keeps the product lean, fast, and maintainable with a small team. The Progressive Web App approach means no App Store friction — users scan a QR code and it works instantly on any smartphone.

The most important metric to track post-launch is not sign-ups — it is daily active scanners. If users are scanning before they buy, the product has succeeded in its core mission.

| Milestone | Target |
| --- | --- |
| MVP Launch | Week 8 |
| Products in database at launch | 5,000+ (minimum) |
| Products in database at 6 months | 15,000+ |
| Daily active users at 3 months | 5,000+ |
| Community contributions per month at 6 months | 500+ |
| Full v1.0 feature complete | Week 26 |

— End of Document —

FoodLens India  •  Build Plan v1.0  •  Confidential